TITAN AI · CONDUIT · CHANGE REQUEST

CHG0030003 — [TITAN] Critical — security on nsg-titan-webtier

Severity: Critical · Priority: 1 - Critical · Cloud: Azure · State: New

| Resource | nsg-titan-webtier | Group | network_operations |
| --- | --- | --- | --- |
| Resource type | Microsoft.Network/networkSecurityGroups | Change type | Normal |
| Subscription | 4f29d094-1079-44c9-acb0-4d73a7a2dd34 | Resource group | rg-titan-demo |
| Opened | 2026-04-21 14:36:43 | Closed | 2026-04-21 14:36:43 |
| CAB required | Yes | Close code | — |
| Scan ID | titan-live-demo-20260421T213642Z | Generated at | 2026-04-21T21:36:42.881752+00:00 |

Security Finding

NSG rule AllowSSHAll permits SSH (port 22) from 0.0.0.0/0 — Internet-wide privilege escalation path to every VM in the subnet.

Justification

NSG rule AllowSSHAll permits SSH (port 22) from 0.0.0.0/0 — Internet-wide privilege escalation path to every VM in the subnet.

Implementation Plan

1. Pre-change snapshot captured by TITAN (auto-rollback available).
2. Execute fix command:
   az network nsg rule update --name AllowSSHAll --nsg-name nsg-titan-webtier --resource-group rg-titan-demo --source-address-prefixes VirtualNetwork
3. TITAN FORGE verifies the fix was applied.
4. Post-change rescan by TITAN SCOUT — finding must no longer appear.
5. Close ticket with Successful close_code.

Risk & Impact Analysis

Risk level: HIGH business risk — active exposure; fix required immediately.
Business impact if unremediated: Potential data exfil, privilege escalation, or compliance breach.
Scope: single resource (nsg-titan-webtier).
Blast radius: change is idempotent; pre-change snapshot captured by TITAN; auto-rollback available if rescan fails.
Finding detail: NSG rule AllowSSHAll permits SSH (port 22) from 0.0.0.0/0 — Internet-wide privilege escalation path to every VM in the subnet.

Backout / Rollback Plan

1. TITAN auto-captured snapshot of nsg-titan-webtier before change (baseline: titan-live-demo-20260421T213642Z).
2. If post-change rescan still shows the finding OR a new issue appears within 15 min:
   a. TITAN FORGE fires rollback automatically using stored snapshot.
   b. Incident reopens and escalates to on-call.
3. Manual rollback command path (human override) is documented in close notes.

Test Plan

1. TITAN SCOUT rescans nsg-titan-webtier immediately after FORGE applies the change.
2. PASS criteria: the specific finding no longer appears in SCOUT results.
3. PASS criteria: no new CRITICAL or HIGH findings introduced by the change.
4. Automated compliance check: HIPAA/PCI/SOC2 controls re-evaluated.
5. If any check fails, backout plan fires automatically.

Recommended Fix Command

az network nsg rule update --name AllowSSHAll --nsg-name nsg-titan-webtier --resource-group rg-titan-demo --source-address-prefixes VirtualNetwork

Compliance Mapping

CIS 1.x IAM, NIST AC-2, SOC 2 CC6.1, CIS Azure 6.2

AI Close Notes

(empty)

TITAN AI LLC · CONDUIT Agent · Patent Pending USPTO 19/645,524 · Generated 2026-04-22 00:31 UTC