TITAN AI · CONDUIT · CHANGE REQUEST

CHG0030007 — [TITAN] High — security on sg-titan-rds

Severity: High · Priority: 2 - High · Cloud: AWS · State: New

| Resource | sg-titan-rds | Group | security_engineering |
| --- | --- | --- | --- |
| Resource type | AWS::EC2::SecurityGroup | Change type | Normal |
| Subscription | 4503-6703-8821 | Resource group | us-east-1 |
| Opened | 2026-04-21 14:36:43 | Closed | 2026-04-21 14:36:43 |
| CAB required | Yes | Close code | — |
| Scan ID | titan-live-demo-20260421T213642Z | Generated at | 2026-04-21T21:36:43.872428+00:00 |

Security Finding

Security group 'sg-titan-rds' allows MySQL (port 3306) from 0.0.0.0/0 — RDS is directly exposed to the internet. Firewall policy violation.

Justification

Security group 'sg-titan-rds' allows MySQL (port 3306) from 0.0.0.0/0 — RDS is directly exposed to the internet. Firewall policy violation.

Implementation Plan

1. Pre-change snapshot captured by TITAN (auto-rollback available).
2. Execute fix command:
   aws ec2 revoke-security-group-ingress --group-id sg-0a1b2c3d --protocol tcp --port 3306 --cidr 0.0.0.0/0
3. TITAN FORGE verifies the fix was applied.
4. Post-change rescan by TITAN SCOUT — finding must no longer appear.
5. Close ticket with Successful close_code.

Risk & Impact Analysis

Risk level: MEDIUM-HIGH risk — misconfiguration with realistic exploit path.
Business impact if unremediated: Increases attack surface; auditor finding likely.
Scope: single resource (sg-titan-rds).
Blast radius: change is idempotent; pre-change snapshot captured by TITAN; auto-rollback available if rescan fails.
Finding detail: Security group 'sg-titan-rds' allows MySQL (port 3306) from 0.0.0.0/0 — RDS is directly exposed to the internet. Firewall policy violation.

Backout / Rollback Plan

1. TITAN auto-captured snapshot of sg-titan-rds before change (baseline: titan-live-demo-20260421T213642Z).
2. If post-change rescan still shows the finding OR a new issue appears within 15 min:
   a. TITAN FORGE fires rollback automatically using stored snapshot.
   b. Incident reopens and escalates to on-call.
3. Manual rollback command path (human override) is documented in close notes.

Test Plan

1. TITAN SCOUT rescans sg-titan-rds immediately after FORGE applies the change.
2. PASS criteria: the specific finding no longer appears in SCOUT results.
3. PASS criteria: no new CRITICAL or HIGH findings introduced by the change.
4. Automated compliance check: HIPAA/PCI/SOC2 controls re-evaluated.
5. If any check fails, backout plan fires automatically.

Recommended Fix Command

aws ec2 revoke-security-group-ingress --group-id sg-0a1b2c3d --protocol tcp --port 3306 --cidr 0.0.0.0/0

Compliance Mapping

CIS Azure 6.2, NIST SC-7, PCI DSS 1.2.1

AI Close Notes

(empty)

TITAN AI LLC · CONDUIT Agent · Patent Pending USPTO 19/645,524 · Generated 2026-04-22 00:32 UTC