TITAN AI · CONDUIT · CHANGE REQUEST

CHG0030009 — [TITAN] Critical — security on csql-titan-orders

Severity: Critical · Priority: 1 - Critical · Cloud: Multi · State: New

| Resource | csql-titan-orders | Group | database_operations |
| --- | --- | --- | --- |
| Resource type | compute.googleapis.com/DBInstance | Change type | Normal |
| Subscription | titan-ai-prod-882017 | Resource group | us-central1 |
| Opened | 2026-04-21 14:36:44 | Closed | 2026-04-21 14:36:44 |
| CAB required | Yes | Close code | — |
| Scan ID | titan-live-demo-20260421T213642Z | Generated at | 2026-04-21T21:36:44.652910+00:00 |

Security Finding

Cloud SQL 'csql-titan-orders' has ssl_mode=ALLOW (accepts unencrypted connections) and no customer-managed encryption key — order data at rest is only provider-encrypted.

Justification

Cloud SQL 'csql-titan-orders' has ssl_mode=ALLOW (accepts unencrypted connections) and no customer-managed encryption key — order data at rest is only provider-encrypted.

Implementation Plan

1. Pre-change snapshot captured by TITAN (auto-rollback available).
2. Execute fix command:
   gcloud sql instances patch csql-titan-orders --require-ssl --disk-encryption-key-name=projects/titan-ai-prod-882017/locations/us-central1/keyRings/titan-kr/cryptoKeys/titan-db-key
3. TITAN FORGE verifies the fix was applied.
4. Post-change rescan by TITAN SCOUT — finding must no longer appear.
5. Close ticket with Successful close_code.

Risk & Impact Analysis

Risk level: HIGH business risk — active exposure; fix required immediately.
Business impact if unremediated: Potential data exfil, privilege escalation, or compliance breach.
Scope: single resource (csql-titan-orders).
Blast radius: change is idempotent; pre-change snapshot captured by TITAN; auto-rollback available if rescan fails.
Finding detail: Cloud SQL 'csql-titan-orders' has ssl_mode=ALLOW (accepts unencrypted connections) and no customer-managed encryption key — order data at rest is only provider-encrypted.

Backout / Rollback Plan

1. TITAN auto-captured snapshot of csql-titan-orders before change (baseline: titan-live-demo-20260421T213642Z).
2. If post-change rescan still shows the finding OR a new issue appears within 15 min:
   a. TITAN FORGE fires rollback automatically using stored snapshot.
   b. Incident reopens and escalates to on-call.
3. Manual rollback command path (human override) is documented in close notes.

Test Plan

1. TITAN SCOUT rescans csql-titan-orders immediately after FORGE applies the change.
2. PASS criteria: the specific finding no longer appears in SCOUT results.
3. PASS criteria: no new CRITICAL or HIGH findings introduced by the change.
4. Automated compliance check: HIPAA/PCI/SOC2 controls re-evaluated.
5. If any check fails, backout plan fires automatically.

Recommended Fix Command

gcloud sql instances patch csql-titan-orders --require-ssl --disk-encryption-key-name=projects/titan-ai-prod-882017/locations/us-central1/keyRings/titan-kr/cryptoKeys/titan-db-key

Compliance Mapping

HIPAA §164.312(e)(1), PCI DSS 3.4, SOC 2 CC6.1, PCI DSS 3.5

AI Close Notes

(empty)

TITAN AI LLC · CONDUIT Agent · Patent Pending USPTO 19/645,524 · Generated 2026-04-22 00:32 UTC