TITAN AI · CONDUIT · CHANGE REQUEST

CHG0030010 — [TITAN] High — security on fw-allow-all-ingress

Severity: High · Priority: 2 - High · Cloud: Multi · State: New

| Resource | fw-allow-all-ingress | Group | network_operations |
| --- | --- | --- | --- |
| Resource type | compute.googleapis.com/Firewall | Change type | Normal |
| Subscription | titan-ai-prod-882017 | Resource group | global |
| Opened | 2026-04-21 14:36:44 | Closed | 2026-04-21 14:36:44 |
| CAB required | Yes | Close code | — |
| Scan ID | titan-live-demo-20260421T213642Z | Generated at | 2026-04-21T21:36:44.804112+00:00 |

Security Finding

GCP firewall rule 'fw-allow-all-ingress' allows any protocol from 0.0.0.0/0 to all VMs tagged 'default' — every compute instance is exposed to the internet.

Justification

GCP firewall rule 'fw-allow-all-ingress' allows any protocol from 0.0.0.0/0 to all VMs tagged 'default' — every compute instance is exposed to the internet.

Implementation Plan

1. Pre-change snapshot captured by TITAN (auto-rollback available).
2. Execute fix command:
   gcloud compute firewall-rules update fw-allow-all-ingress --source-ranges=10.0.0.0/8,172.16.0.0/12,192.168.0.0/16
3. TITAN FORGE verifies the fix was applied.
4. Post-change rescan by TITAN SCOUT — finding must no longer appear.
5. Close ticket with Successful close_code.

Risk & Impact Analysis

Risk level: MEDIUM-HIGH risk — misconfiguration with realistic exploit path.
Business impact if unremediated: Increases attack surface; auditor finding likely.
Scope: single resource (fw-allow-all-ingress).
Blast radius: change is idempotent; pre-change snapshot captured by TITAN; auto-rollback available if rescan fails.
Finding detail: GCP firewall rule 'fw-allow-all-ingress' allows any protocol from 0.0.0.0/0 to all VMs tagged 'default' — every compute instance is exposed to the internet.

Backout / Rollback Plan

1. TITAN auto-captured snapshot of fw-allow-all-ingress before change (baseline: titan-live-demo-20260421T213642Z).
2. If post-change rescan still shows the finding OR a new issue appears within 15 min:
   a. TITAN FORGE fires rollback automatically using stored snapshot.
   b. Incident reopens and escalates to on-call.
3. Manual rollback command path (human override) is documented in close notes.

Test Plan

1. TITAN SCOUT rescans fw-allow-all-ingress immediately after FORGE applies the change.
2. PASS criteria: the specific finding no longer appears in SCOUT results.
3. PASS criteria: no new CRITICAL or HIGH findings introduced by the change.
4. Automated compliance check: HIPAA/PCI/SOC2 controls re-evaluated.
5. If any check fails, backout plan fires automatically.

Recommended Fix Command

gcloud compute firewall-rules update fw-allow-all-ingress --source-ranges=10.0.0.0/8,172.16.0.0/12,192.168.0.0/16

Compliance Mapping

CIS Azure 6.2, NIST SC-7, PCI DSS 1.2.1

AI Close Notes

(empty)

TITAN AI LLC · CONDUIT Agent · Patent Pending USPTO 19/645,524 · Generated 2026-04-22 00:32 UTC