TITAN AI · CONDUIT · CHANGE REQUEST

CHG0030016 — [TITAN] Critical — security on nsg-titan-webtier

Severity: Critical · Priority: 1 - Critical · Cloud: Azure · State: New

| Resource | nsg-titan-webtier | Group | network_operations |
| --- | --- | --- | --- |
| Resource type | Microsoft.Network/networkSecurityGroups | Change type | Normal |
| Subscription | 4f29d094-1079-44c9-acb0-4d73a7a2dd34 | Resource group | rg-titan-demo |
| Opened | 2026-04-21 15:28:21 | Closed | 2026-04-21 15:28:21 |
| CAB required | Yes | Close code | — |
| Scan ID | titan-killer-20260421T222819Z | Generated at | 2026-04-21T22:28:21.191247+00:00 |

Security Finding

NSG rule 'AllowSSHAll' permits SSH (port 22) inbound from 0.0.0.0/0 — publicly accessible firewall opening. Every VM in this subnet is exposed to internet-wide SSH brute-force. CIS_AZURE_6.2 violation.

Justification

Severity assessment: CRITICAL — active exploit path, 0-day or internet-exposed asset. Meets ITIL 'security emergency' threshold.
Regulatory driver: CIS obligation.
Risk if deferred: Per industry telemetry, mean time to exploit a publicly-reachable misconfiguration of this class is measured in hours. Delaying this change extends exposure window and increases breach cost per IBM Cost of a Data Breach Report (avg $4.45M per incident).

Detected by: TITAN AI agent unknown (scan titan-killer-20260421T222819Z).
Finding: NSG rule 'AllowSSHAll' permits SSH (port 22) inbound from 0.0.0.0/0 — publicly accessible firewall opening. Every VM in this subnet is exposed to internet-wide SSH brute-force. CIS_AZURE_6.2 violation.

Implementation Plan

1. PRE-CHANGE VERIFICATION (5 min)
   - Confirm TITAN pre-scan snapshot captured; snapshot ID in work notes.
   - Confirm no blocking dependencies (check 'Affected CIs' below).
   - Announce change start in #ops-change Slack channel.

2. APPLY FIX (primary command, auto-generated by TITAN):
   az network nsg rule update --name AllowSSHAll --nsg-name nsg-titan-webtier --resource-group rg-titan-demo --source-address-prefixes VirtualNetwork --access Deny

3. POST-CHANGE VERIFICATION (5 min)
   - Re-run TITAN targeted scan on the affected resource.
   - Confirm finding cleared (scan returns 0 matches for this finding_id).
   - Smoke-test dependent applications (see Test plan).

4. CLOSE
   - Update ticket state to Review -> Closed.
   - Attach scan-diff evidence (pre vs post).
   - If verification fails at step 3, execute Backout plan immediately.

Risk & Impact Analysis

Change risk level: HIGH (change risk: severity overrides defer-ability)

Blast radius: The change is scoped to a single cloud resource (NSG rule 'AllowSSHAll' permits SSH (port 22) inbound from 0.0.0.0/0 — publicly a...). Downstream dependencies (if any) are listed under 'Affected CIs'.

Applying this fix during business hours is acceptable given exploit exposure.

Worst-case failure mode: Change is rejected by the cloud API (network partition or permission drift). Impact: no state change on target resource; Backout plan is a no-op. Time to detect: immediate (non-zero exit code from fix command).

Residual risk after successful fix: zero — the finding no longer exists. TITAN verifies this via post-change scan (see Implementation plan step 3).

Backout / Rollback Plan

If post-change verification fails or the fix causes a service disruption:

1. IMMEDIATE: Revert the resource to its pre-change state using the TITAN pre-scan snapshot (snapshot ID recorded in work notes at scan time).
2. Azure:  az <resource-type> update ... (inverse of the apply command) OR az deployment group create --template-uri <pre-change ARM URI>
3. AWS:    aws <service> ... (restore from snapshot or inverse IAM policy)
4. GCP:    gcloud <service> ... update --rollback
5. Confirm rollback succeeded by re-running TITAN scan — the original finding should reappear (confirming the state was fully reverted).
6. Document the failure mode in 'Close notes' for the post-incident review.
7. Re-open this change with 'Rejected' disposition and spawn a parent Problem ticket for root-cause analysis.

Test Plan

Acceptance criteria (must all PASS to close this change):

[ ] TITAN targeted re-scan of NSG rule 'AllowSSHAll' permits SSH (port 22) inbound from 0.... returns ZERO matches for this finding_id.
[ ] Resource remains in provisioning_state=Succeeded (Azure) / available (AWS) / RUNNING (GCP) immediately after change.
[ ] Dependent applications pass smoke tests (HTTP 200 on health endpoints, auth still works for service accounts, DB connection-strings unchanged).
[ ] No new alerts raised in Azure Monitor / CloudWatch / Cloud Monitoring in the 30 minutes following the change.
[ ] Audit chain entry written: agent.change.applied event with pre/post hashes.

Any FAIL triggers the Backout plan above. Evidence attached to 'Closure Information' tab.

Recommended Fix Command

az network nsg rule update --name AllowSSHAll --nsg-name nsg-titan-webtier --resource-group rg-titan-demo --source-address-prefixes VirtualNetwork --access Deny

Compliance Mapping

CIS 1.x IAM, NIST AC-2, SOC 2 CC6.1, CIS Azure 6.2

AI Close Notes

(empty)

TITAN AI LLC · CONDUIT Agent · Patent Pending USPTO 19/645,524 · Generated 2026-04-22 00:32 UTC