TITAN AI · CONDUIT · CHANGE REQUEST

CHG0030102 — [TITAN] High — firewall on sg-telco-roaming-api

Severity: High · Priority: 2 - High · Cloud: AWS · State: Assigned

| Resource | sg-telco-roaming-api | Group | network_operations |
| --- | --- | --- | --- |
| Resource type | AWS::EC2::SecurityGroup | Change type | Normal |
| Subscription | 4503-6703-8821 | Resource group | telco-prod |
| Opened | 2026-04-22 20:07:25 | Closed | 2026-04-22 20:07:25 |
| CAB required | Yes | Close code | — |
| Scan ID | titan-telecom-demo-20260422T201925Z | Generated at | 2026-04-22T20:07:25+00:00 |

Security Finding

Roaming partner API security group allows 0.0.0.0/0 on port 443 AND port 80. Should be restricted to GRX/IPX partner IP ranges only per GSMA PRD IR.77.

Justification

High: Roaming partner API security group allows 0.0.0.0/0 on port 443 AND port 80. Should be restricted to GRX/IPX partner IP ranges only per GSMA PRD IR.77.

Implementation Plan

1. Pre-change snapshot captured by TITAN (auto-rollback available).
2. Execute fix command:
   aws ec2 revoke-security-group-ingress --group-id sg-telco-roaming --protocol tcp --port 80 --cidr 0.0.0.0/0 && aws ec2 authorize-security-group-ingress --group-id sg-telco-roaming --protocol tcp --port 443 --cidr 195.35.192.0/22
3. TITAN FORGE verifies the fix was applied.
4. Post-change rescan by TITAN SCOUT — finding must no longer appear.
5. Close ticket with Successful close_code.

Risk & Impact Analysis

Risk level: MEDIUM-HIGH risk — misconfiguration with realistic exploit path.
Business impact if unremediated: Increases attack surface; auditor finding likely.
Scope: single resource (sg-telco-roaming-api).
Blast radius: change is idempotent; pre-change snapshot captured by TITAN; auto-rollback available if rescan fails.
Finding detail: Roaming partner API security group allows 0.0.0.0/0 on port 443 AND port 80. Should be restricted to GRX/IPX partner IP ranges only per GSMA PRD IR.77.

Backout / Rollback Plan

1. TITAN auto-captured snapshot of sg-telco-roaming-api before change (baseline: titan-telecom-demo-20260422T201925Z).
2. If post-change rescan still shows the finding OR a new issue appears within 15 min:
   a. TITAN FORGE fires rollback automatically using stored snapshot.
   b. Incident reopens and escalates to on-call.
3. Manual rollback command path (human override) is documented in close notes.

Test Plan

1. TITAN SCOUT rescans sg-telco-roaming-api immediately after FORGE applies the change.
2. PASS criteria: the specific finding no longer appears in SCOUT results.
3. PASS criteria: no new CRITICAL or HIGH findings introduced by the change.
4. Automated compliance check: HIPAA/PCI/SOC2 controls re-evaluated.
5. If any check fails, backout plan fires automatically.

Recommended Fix Command

aws ec2 revoke-security-group-ingress --group-id sg-telco-roaming --protocol tcp --port 80 --cidr 0.0.0.0/0 && aws ec2 authorize-security-group-ingress --group-id sg-telco-roaming --protocol tcp --port 443 --cidr 195.35.192.0/22

Compliance Mapping

CIS Azure 6.2, NIST SC-7, PCI DSS 1.2.1

AI Close Notes

TITAN CONDUIT opened this high firewall change request and assigned it to the regulatory_affairs group for review. STATE: ASSIGNED — awaiting human action. Per TITAN AI policy (and Kazmi rule, 2026-04-22), configuration changes are NEVER auto-applied and change tickets are NEVER auto-closed by TITAN. The assigned group reviews the recommended fix, schedules a CAB-approved change window, applies the fix manually, validates via SCOUT rescan, and closes this ticket themselves. TITAN documents and routes — the human owns the change from here.

TITAN AI LLC · CONDUIT Agent · Patent Pending USPTO 19/645,524 · Generated 2026-04-22 20:19 UTC